Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4413 |
| Project Name | AI FAQ ASSISTANT |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | FAQ Management | USN-1 | As an admin, I can add, edit and delete FAQ questions and answers. | 3 | High | Team |
| Sprint-1 | User Interface | USN-2 | As a user, I can open the AI FAQ Assistant and enter a question through the chat interface. | 2 | High | Team |
| Sprint-1 | FAQ Search | USN-3 | As a user, I can search FAQs and receive the most relevant answer to my question. | 3 | High | Team |
| Sprint-2 | Natural Language Processing | USN-4 | As a user, I can ask questions in natural language and receive a meaningful response. | 3 | High | Team |
| Sprint-2 | Semantic Matching | USN-5 | As a user, I can receive a relevant FAQ answer even when my wording differs from the stored question. | 3 | High | Team |
| Sprint-2 | AI Response | USN-6 | As a user, I can receive an AI-generated response when a suitable FAQ answer is not directly available. | 3 | Medium | Team |
| Sprint-3 | Conversation & Feedback | USN-7 | As a user, I can view my questions and answers during the current session. | 2 | Medium | Team |
| Sprint-3 | Security | USN-8 | As an admin, I can securely access and manage the FAQ knowledge base. | 2 | High | Team |
| Sprint-4 | Testing & Deployment | USN-9 | As a project team, we can test, deploy and maintain the AI FAQ Assistant. | 2 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 28 Sep 2026 | 03 Oct 2026 | 8 | 03 Oct 2026 |
| Sprint-2 | 9 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 9 | 10 Oct 2026 |
| Sprint-3 | 4 | 6 Days | 12 Oct 2026 | 17 Oct 2026 | 4 | 17 Oct 2026 |
| Sprint-4 | 2 | 6 Days | 19 Oct 2026 | 24 Oct 2026 | 2 | 24 Oct 2026 |

Velocity:

For AI FAQ ASSISTANT, the planned total is 23 story points across 4 sprints. The planned average velocity is 23 / 4 = 5.75 story points per sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

AI FAQ ASSISTANT planned burndown: Start 23 points → after Sprint-1: 15 → Sprint-2: 6 → Sprint-3: 2 → Sprint-4: 0.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts